USER ACCEPTANCE TEST Pengadaan Perangkat Network Area dan Kantor Pusat 2026 Access Switch AREA BANDUNG ITB

Februari 17, 2026 PT. Berca Hardaya Perkasa (Bhp) Authored by: Aditya Fauzi Ulfa

Contents

Contents	2

Revision History	3

Approvals	4

1.	Document Purpose	5

2.	Project Overview	5

3.	Operation Guide	6

3.1	Device Management Acceptance	6

3.1.1	Port Status	6

3.1.2	Display of the Hardware Status	10

3.1.3	Power Supply Redundancy (If Available)	11

3.1.4	Interface Card	11

3.2	System Management Acceptance	12

3.2.1	Date & Time	12

3.2.2	LLDP	13

3.3	Administrative Configurations Acceptance	13

3.3.1	Hostname	13

3.3.2	Banner	14

3.3.3	Password	15

3.3.4	Interface Description	15

3.4	Terminal Service Acceptance	17

3.4.1	SSH Connection	17

3.5	Ethernet Function Acceptance	17

3.5.1	Link Type of an Interface	17

3.5.2	MAC Addresses	18

3.6	Switching Acceptance	19

3.6.1	VLAN	19

3.6.2	VLAN Trunking	19

3.6.3	InterVLAN Routing	20

3.7	Hardening Acceptance	21

3.7.1	Console port	21

3.7.2	Tacacs Integration	22

3.7.3	SSH Policy	23

3.7.4	SNMP Policy	23

3.7.5	Telnet Policy	24

3.7.6	Logging	25

Revision History

| Version No. | Date | Revised by | Description of Change |
| --- | --- | --- | --- |
| 1.0 | 17 Juli 2025 | Sanggra Marsha A | Initial Release |

Approvals

| Signature: |  | Date: |  |
| --- | --- | --- | --- |
| Name: | Sanggra Marsha A |  |  |
| Company: | PT. Berca Hardayaperkasa (BHp) |  |  |
| Role: | Network Engineer |  |  |

| Signature: |  | Date: |  |
| --- | --- | --- | --- |
| Name: | Deden |  |  |
| Company: | PT. Berca Hardayaperkasa (BHp) |  |  |
| Role: | Project Manager |  |  |

| Signature: |  | Date: |  |
| --- | --- | --- | --- |
| Name: | Bpk Alpin Kurniawan Syah Dongoran |  |  |
| Company: | PT. Bank Mandiri (Persero), Tbk |  |  |
| Role: |  |  |  |

| Signature: |  | Date: |  |
| --- | --- | --- | --- |
| Name: | Bpk. Husain Muhammad Makhluf |  |  |
| Company: | PT. Bank Mandiri (Persero), Tbk |  |  |
| Role: |  |  |  |

| Signature: |  | Date: |  |
| --- | --- | --- | --- |
| Name: |  |  |  |
| Company: |  |  |  |
| Role: |  |  |  |

| Signature: |  | Date: |  |
| --- | --- | --- | --- |
| Name: |  |  |  |
| Company: |  |  |  |
| Role: |  |  |  |

- Document Purpose

The purpose of this document is to describe the User Acceptance Testing (UAT) process for PENGADAAN PERANGKAT NETWORK IT AREA dan Kantor Pusat. Tests are performed to enable the user to validate that the device meets the agreed acceptance criteria.

.

- Project Overview

This document is a User Acceptance Test (UAT) document for the “PENGADAAN PERANGKAT NETWORK IT AREA dan Kantor Pusat” project using Huawei. This document was created to verify and test the simulation results of the BHp planning and PT. Bank Mandiri (PERSERO), Tbk for implementation in the project mentioned above.

The User Acceptance Test (UAT) will be carried out based on test scenario that has been approved and agreed by Integra and PT. Bank Mandiri (PERSERO), Tbk. This UAT requires multiple tests with different roles depending on the testing type. Each test will be described in details with success or failure criteria in the expected result section, additional notes can be added in the notes section.

- Operation Guide

  - Device Management Acceptance

    - Port Status

| Objective | To make sure all port can light up. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. You have logged in to the switch from console or remotely. Undo shutdown all port |
| Procedure | - Plugin cabling connected with client , and makesure status port up . |
| Expected Results | - ACS-13020-01 |
| Test Description | All displayed parameters depend on the device status. |

    - Display of the Hardware Status

| Objective | To test the power supply redundancy function. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. You have logged in to the switch from console or remotely. |
| Procedure | - Run the display device command to check information about the system hardware. |
| - Expected Results | - ACS-13020-01 |
| Test Description | Power cannot tested due to build-in PSU type |

    - Power Supply Redundancy (If Available)

| Objective | To test the power supply redundancy function. |
| --- | --- |
| Test Networking Diagram |  |
| - Expected Results | - ACS-13020-01 |
| Prerequisites | The switch is powered on. - 2. You have logged in to the switch from console or remotely. |
| Procedure | Install two PSUs on the switch and connect the power cables to the PSUs. Power on the switch and login using console or remote. Remove the power cable from one of the PSUs. |
| Test Description | Power cannot tested due to build-in PSU type |

    - Interface Card

| Objective | To test the interface card working properly. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The Switch to be tested starts normally. You have logged in to the Switch from a PC. |
| Procedure | - Run the display elabel command in any view to view the electronic labels of the entities on the Switch. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

  - System Management Acceptance

    - Date & Time

| Objective | To test the date and time is correct. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. You have logged in to the switch remotely from a PC. |
| Procedure | Run the display ntp-service status command on the switch to view the ntp synchronize information Run the display clock command on the switch to view the system time. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - LLDP

| Objective | To test LLDP neighbor discovery |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The Switch is the device to be test supporting LLDP. LLDP enabled in global configuration. |
| Procedure | - Run the display lldp neighbor command on the switch to check the neighbor. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

  - Administrative Configurations Acceptance

    - Hostname

| Objective | To test the Hostname is correct. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | - Sysname configured in global configuration. |
| Procedure | - Run the display current-configuration command on the switch to check the hostname. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - Banner

| Objective | To test the Banner is correct. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | Header Login and Header Shell files are copied to the switch Banner is configured on the global configuration of the switch |
| Procedure | - Login to the Switch by using console or terminal remote. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - Password

| Objective | To test local username and password is already configured. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. local username and password is already configured in aaa section. user-interface console and vty authentication using aaa. |
| Procedure | - Logged in to the switch using ssh from a PC using local user Mandiri and password Mandiri123 |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - Interface Description

| Objective | To test the Interface Description is correct. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. You have logged in to the switch remotely from a PC. Interface description has configured on the switch. |
| Procedure | - Run the display interface description command on the switch to view all interface description. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

  - Terminal Service Acceptance

    - SSH Connection

| Objective | To test the SSH function. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. The switch has registered to Tacacs server. The user-interface vty authentication using aaa. |
| Procedure | Logged in to the AGT switch Plaza Mandiri From AGT switch, remote to target switch using ssh with credential from tacacs user. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

  - Ethernet Function Acceptance

    - Link Type of an Interface

| Objective | To check switching mode characteristics. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. You have logged in to the switch remotely from a PC. |
| Procedure | - Run the display stp instance 0 brief on the switch to view port role of stp. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - MAC Addresses

| Objective | To test switch can learn mac address from end-point that connected to the switch or from neighbor switch. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. You have logged in to the switch remotely from a PC. |
| Procedure | - Run the display mac-address command on the switch to view database of mac address learning. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

  - Switching Acceptance

    - VLAN

| Objective | To test vlan database already configured. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. Vlan-id and vlan-name has configured |
| Procedure | - Run the display vlan command to check the vlan database. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - VLAN Trunking

| Objective | To test trunking port has configured on the switch |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. - 2. Trunk interface has configured on uplink port witch specific vlan. |
| Procedure | - Run the display port vlan command to check the port type (trunk/access) |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - InterVLAN Routing

| Objective | To test the IP Management switch has routed to AGT switch |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. Default gateway has configured on the switch. |
| Procedure | - Run the display ip routing-table command to check the routing table. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

  - Hardening Acceptance

    - Console port

| Objective | To test login through console port with password authentication |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. User interface console has configured on the switch. |
| Procedure | Use serial console cable. Login to the switch using tacact user. Run the display current-configuration configuration user-interface feature line command to verify console port config. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - Tacacs Integration

| Objective | To test command-line authorization for users based on the HWTACACS Protocol |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. Tacacs profile has configured on the switch. |
| Procedure | - Run the display hwtacacs-server template mandiri command to check switch has integrated to tacacs server. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - SSH Policy

| Objective | To test ACL on user interface vty working properly. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. SSH has configured on the switch Access-list at user-interface has configured on the switch. |
| Procedure | Login to Aggregator switch. Run the stelnet [ip address] command to test remote access switch. |
| Expected Results | - ACS-13020-01 |

    - SNMP Policy

| Objective | To check ACL on snmp-agent has configured. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. ACL has applied on SNMP Agent configuration. |
| Procedure | Run the display acl 2010 command to verify permitted source addresses. Run the display snmp-agent community command to verify ACL has added on snmp configuration. |
| Expected Results | - ACS-13020-01 |

    - Telnet Policy

| Objective | To test telnet service has disabled. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. Telnet server configuration has disabled. |
| Procedure | Login to AGT Switch on Plaza Mandiri. Run the telnet [ip address] command to test login to access switch. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |

    - Logging

| Objective | To verify logging switch has configured properly. |
| --- | --- |
| Test Networking Diagram |  |
| Prerequisites | The switch has started. Logging has configured. |
| Procedure | Login to access switch. Run the display current-configuration filter info-center command to verify logging has configured properly. |
| Expected Results | - ACS-13020-01 |
| Test Description |  |